|  |  |  |  |
| --- | --- | --- | --- |
| **Done** | **Due Date**  **(בערך)** | **Elay / Noa** | **Tasks** |
| Done  Done | 12.3 | Elay | TF – create eks  TF – create nodes |
| Done | 14.3 | Noa | Redis as pod / rds ?  RDS |
| Done  Done | 14.3 – 16.3 | Elay | TF – create ecr  TF – create rds postgres  TF – create rds redis |
|  | 16.3 – 17.3 | Noa | Create chart for  Prometheus  grafana |
|  | 16.3 – 18.3 | Noa | Create chart for app |
|  | 17.3 | Noa | ArgoCD |
|  | 17.3 | Elay | TF - Create ALB |
|  | 20.3 | Elay & Noa | Create cloudwatch |
|  | 20.3 | Noa | Images – nginx ,  app |
|  | 17.3 | Elay | Connect between rds and nodes |
|  | 16.3 | Elay | TF - Create shared resources |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |